**Weekly Report**

**Week 04 (12/02//2024 – 18/02/2024)**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Activity** | | **Duration** | |  | | **Progress** | **Assign to** | |
| **Start Date** | | **End Date** | |
| Design Database | 11/02/2024 | | 12/02/2024 | | Completed | | | Collaborative |
| Implement Database | 13/02/2024 | | 13/02/2024 | | Completed | | | Yohan |
| Admin Register | 14/02/2024 | | 14/02/2024 | | Completed | | | Yohan |
| Customer Register |  | |  | | Completed | | | Samudi |
| User views (Admin) | 14/02/2024 | | 15/02/2024 | | Completed | | | Yohan |
| Admin Login | 15/02/2024 | | 15/02/2024 | | Completed | | | Yohan |
| Customer Login |  | |  | | Completed | | | Samudi |
| Admin Forget Password Reset | 16/02/2024 | | 17/02/2024 | | Completed | | | Yohan |
| Dashboard | 18/02/2024 | | 20/02/2024 | | Completed | | | Yohan |