**Weekly Report**

**Week 09 (18/03//2024 – 24/03/2024)**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Activity** | | **Duration** | |  | | **Progress** | **Assign to** | |
| **Start Date** | | **End Date** | |
| Update Suppliers | 19/03/2024 | | 20/03/2024 | | Completed | | | Yohan |
| Adding image Bug fix | 21/03/2024 | | 21/03/2024 | | Completed | | | Yohan |
| Blacklists continue | 22/03/2024 | | 22/03/2024 | | InProgress | | | Yohan |
| Delete Suppliers | 23/03/2024 | | 23/03/2024 | | Completed | | | Yohan |
| User account view & update | 21/03/2024 | | 25/03/2024 | | Completed | | | Samudi |
| View Suppliers | 24/03/2024 | | 26/03/2024 | | Completed | | | Yohan |