**Weekly Report**

**Week 13 (15/04//2024 – 21/04/2024)**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Activity** | | **Duration** | |  | | **Progress** | **Assign to** | |
| **Start Date** | | **End Date** | |
| View Financial Report | 15/04/2024 | | 18/04/2024 | | InProgress | | | Yohan |
| Test | 19/04/2024 | | 19/04/2024 | | Completed | | | Yohan |
| Blacklist Supplier | 20/04/2024 | | 21/04/2024 | | InProgress | | | Yohan |
| News Page | 16/04/2024 | | 22/04/2024 | | Completed | | | Samudi |
| Combine Product-Supplier | 19/04/2024 | | 21/04/2024 | | InProgress | | | Yohan |
| Mail and OTP design | 21/04/2024 | | 23/04/2024 | | Completed | | | Yohan |