**Weekly Report**

**Week 16 (06/05//2024 – 12/05/2024)**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Activity** | | **Duration** | |  | | **Progress** | **Assign to** | |
| **Start Date** | | **End Date** | |
| Client meeting(online) | 06/05/2024 | | 06/05/2024 | | Completed | | | Yohan |
| Deployment in client side | 08/05/2024 | | 08/05/2024 | | Completed | | | Yohan |